# Bianomics Client Intake Chatbot

Developer Handoff Document (MVP Scope)

## 1. Project Overview

Bianomics operates on a credit-based subscription model for marketing, communications, design, PR, and systems work. Clients currently submit requests via a form, which feeds into Monday.com, where contractors execute deliverables.

We are building a client-coded chatbot intake system that:

- Authenticates clients via a Client Code

- Loads their brand + subscription profile

- Guides them through a structured intake conversation

- Submits a properly formatted request to Monday.com

- Creates a clean, contractor-ready project entry

The goal is to reduce incomplete requests, improve clarity, and automate routing.

# 2. MVP Scope (What Must Be Built)

### Required:

- Web-based chatbot interface

- Client Code validation

- Client-specific profile loading

- Guided intake flow with branching logic

- Structured data output

- Monday.com integration (create item + populate columns)

- Basic admin interface for managing client profiles

### Not Required for MVP:

- Live credit deduction logic

- Payment processing

- AI-generated drafts of deliverables

- Multi-language UI

- Advanced analytics dashboard

# 3. System Architecture (Recommended)

### Frontend

- React-based chat interface (or similar modern framework)

- Quick-reply buttons for structured options

- File upload capability (if feasible)

- One-question-at-a-time UX

### Backend

- Node.js (Express) OR Python (FastAPI)

- REST API endpoints:

  - Validate client code

  - Load client profile

  - Submit intake data

  - Send data to Monday

### Database

- PostgreSQL / Firebase / Supabase

- Tables:

  - client_profiles

  - credit_menus

  - request_logs

### AI Layer

- OpenAI or Anthropic

- Locked system prompt (intake only)

- Inject client profile data into context

- No free-form strategy generation

### Integration

- Monday.com GraphQL API

- Create item in designated board

- Populate structured columns

- Attach links (files optional in MVP)

# 4. Client Code System

### Flow

- First message:
“Please enter your client code.”

- System validates code against database.

- If valid:

  - Load client profile

  - Initialize brand voice + rules

  - Load service options + credit menu

- If invalid:

  - Prompt to retry

  - Offer “Contact Support”

# 5. Client Profile Data Structure

Each client must have a structured profile:

### Required Fields

- client_name

- client_code

- brand_voice_rules (text)

- words_to_avoid (array)

- required_disclaimers (text)

- preferred_tone (formal / direct / community-driven / etc.)

- common_audiences (array)

- default_approver

- subscription_tier

- credit_menu (JSON)

- turnaround_rules (optional)

- compliance_notes (optional)

Example:

{
  "client_code": "READYONE01",
  "client_name": "ReadyOne Industries",
  "brand_voice_rules": "Direct, confident, workforce-centered. Avoid corporate fluff.",
  "words_to_avoid": ["empowerment journey", "disruption"],
  "required_disclaimers": "EOE employer statement required on recruitment materials.",
  "preferred_tone": "confident and straightforward",
  "common_audiences": ["job seekers", "employers", "internal staff"],
  "default_approver": "Lupita R.",
  "subscription_tier": "Tier 2",
  "credit_menu": {
    "custom_graphic": 25,
    "newsletter_internal": 75,
    "newsletter_external": 90,
    "press_release": 90,
    "campaign_set": 85
  }
}

# 6. Intake Flow Structure

## Step 1 — Service Type

Bot asks:

“What kind of support do you need?”

Options (must be configurable per client):

- Campaign set (up to 6 assets)

- Custom graphic

- Moderate layout graphic

- Internal newsletter (up to 3 pages)

- External newsletter (up to 3 pages)

- Press release

- Press release package

- Other

## Step 2 — Core Questions (Always Required)

These fields must be captured for all requests:

- Project Title

- Goal (what outcome is desired)

- Target Audience

- Primary CTA

- Time Sensitivity (Standard / Soon / Urgent)

- Due Date

- Approver

- Required elements (logos, disclaimers, QR codes, etc.)

- References / links

- File uploads (if possible in MVP)

## Step 3 — Branching Logic by Deliverable

### If Graphic:

- Dimensions / format

- Copy provided? (yes/no)

- Bilingual?

- Stock or provided images?

- Accessibility requirements?

### If Newsletter:

- Internal or external tone

- Sections required

- Content provided or drafted?

- Metrics to include

- Distribution channel

### If Press Release:

- Announcement summary

- Quotes needed?

- Boilerplate inclusion

- Media targets

- Assets needed

### If Campaign Set:

- Channels required

- Asset list

- Launch timeline

- Paid promotion required?

### If Other:

- Open description

- Desired output format

- Clarifying follow-ups

# 7. Confirmation Step

Before submission, bot must generate summary:

Example:

Project Title: March Hiring Push
Deliverable: Campaign Set
Goal: Increase job applications
Audience: Job Seekers
CTA: Apply Now
Due Date: March 5
Urgency: Urgent
Approver: Lupita R.
Required Elements: QR code, EOE disclaimer
Links: (list)

Bot asks:
“Submit this to Bianomics?”

If yes → proceed to Monday integration.

# 8. Monday.com Integration Requirements

Upon submission:

### Create Item In:

Designated board (TBD)

### Populate Columns:

- Item Name = Project Title

- Status = New

- Client = client_name

- Client Code

- Service Type

- Audience

- Due Date

- Urgency

- Approver

- Summary (long text column)

- Links column

- Files (if possible)

### Also:

Post formatted summary as update in item activity.

# 9. AI Constraints

The chatbot must:

- Stay in intake mode

- Ask one question at a time

- Not generate final deliverables

- Not provide legal/financial advice

- Not make promises about credit deductions unless logic is implemented

# 10. Admin Panel (MVP Basic)

Simple internal admin dashboard to:

- Add/edit client profiles

- Adjust credit menus

- Modify service list options

- View request logs

No need for full SaaS dashboard UI — functional is fine.

# 11. Security Requirements

- Client code required before intake

- All API calls authenticated

- No exposure of other client data

- Rate limiting recommended

- File uploads virus scanned if implemented

# 12. Deliverables from Developer

- Functional chatbot interface

- Backend API

- Database schema

- Monday integration working

- Admin interface

- Deployment instructions

- API documentation

# 13. Phase 2 (Future Enhancements)

- Credit tracking + live balance

- Automated contractor assignment

- Auto-draft generation

- Email confirmations

- Multi-language support

- Client portal login system

- Analytics dashboard

# 14. Success Criteria

The system is considered complete when:

- A client enters their code

- Completes intake

- Clicks submit

- A fully structured, contractor-ready project appears in Monday

- No manual formatting is required by staff